|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **MEMO** | | | | | | |
|  |  | |  | |  | |
|  | **To:** | | Sylvia Unwin | |  | |
|  | **From:** | | Whitney King | |  | |
|  | **Date:** | | 12/1/2013 | |  | |
|  | **Subject:** | | Project 6 | |  | |
|  |  | |  | |  | |
| **Time Sheet** | | | | | | | |
| **Date** | | | **Task** | | **Estimated Hours** | | **Actual Hours** |
| 11/27/2013 | | | Code Concept | | 1 | | 1 |
| 11/27/2013 | | | Initial Writing Code Structure | | 4 | | 6 |
| 11/30/2013 | | | ModifyBal, CalcBal, Display Summary Code | | 2 | | 6 |
| 11/30./2013 | | | Bug Fixes | | 1 | | 2 |
| 12/1/2013 | | | Bug Fixes | | 1 | | 2 |
| 12/1/2013 | | | Math Corrections | | 1 | | 2 |
| 12/1/2013 | | | Console Formatting | | 2 | | 2 |
|  | | | **TOTAL** | | **12** | | **21** |